## Criterion B: Record of tasks
Include at least 30 detailed items of the work you do. You can include work on the sections of this document, client/advisor time, etc. Be detailed, list time in hours, and if you have any items longer than 1 hour, break them up into smaller work items.
You have 30 hours of in class time that you should account for, but you should also be spending at least another 10-20 hours outside of class and account for that as well.
If your total hours are 40 or less, or if you have more than 1-2 items longer than an hour, you'll likely lose a point in Criteria B (out of 6 total). You should expect to spend an additional 10-20 hours outside of class (30 hours are in class) over the 6 week project.
Task number	Planned action			Planned outcome				Time estimated		Target completion date			Criterion
1	Find Client and Advisor			Start the project and get a direction of what it entails.				0.5 hours		1/1			A
2	Interview Client			Ask the client what problem they want solved and what they need in the solution.				0.5 hours		1/1			A
3	Write Criterion A			Record the problem, solution, rationale, and success criteria for the project.				1 hour		1/3			A
4	Set up Git repository and organize files			Create a place for the project to be stored and accessed from throughout the course of the work.				0.5 hours		1/31			B
5	Begin learning Android Studio and the Tello API			Learn the basics to app development in Android Studio and how to interface with the Tello drone.				1 hour		2/1			B
6	Test interfacing with the Python Tello API			Connect computer to Tello drone and run manufacturer-provided Python script to control its movement.				0.5 hours		2/3
7	Test interfacing with the Golang Tello API			Connect computer to Tello drone and run community-written Go script to control its movement.				0.5 hours		2/4
8	Android test project			Create a test project in the Git repository and see that it will load on my Android device.				1 hour		2/6
9	Create basic app design			Create a home screen and download icons to use within the app.				1 hour		2/7
10	Learn app drawer navigation			Learn how to make multi-fragment navigation through the app.				1 hour		2/8
11	Implement app drawer navigation			Design XML and code Java to make a rough navigation with a home screen, edit page, fly page, and diagnostics page.				1 hour		2/9
12	Successfully implement app drawer navigation			Recreate app project in Android Studio and make a navigation that works.				1 hour		2/12
13	Add a separate trial project			Create a trial project to reduce the need to recreate the main project when any mishaps occur.				0.5 hours		2/13
14	Add .gitignore			Create a file that ignores workspace files to ease cross-computer work.				0.5 hours		2/15
	Create finger position tracking			In the edit page, make a way of tracking where the finger is and quantify it with coordinates.				1 hour		2/19
	Add Widgets to Edit Window